## Slide 1: Computergrafik Praktikum
Tim Wolfsegger & Jens Lehmann

## Slide 2: Marching Cubes Terrain Generator
With Unity & (possibly) Compute Shaders

## Slide 3: Timetable
22.11.
Meeting No. 1
Project Setup Git, LFS & Unity Rudimental C# Marching Cubes Demo in Unity
20.12.
Meeting No. 2
Marching Cubes in Unity with Interpolation & Terrain Saving (only load Terrain with is seen by the camera)
17.01.
Meeting No.3
Transfer of C# Algorithm to Compute Shader for increased efficiency
14.02.
Final Presentation Polishing & optional Asset Instantiation
04.04
Final report
More Polishing and report writing

## Slide 4: Initial Meeting
Be water my friend: mesh assimilation
Nvidea: GPU Gems (https://developer.nvidia.com/gpugems/gpugems3/part-i-geometry/chapter-1-generating-complex-procedural-terrains-using-gpu)
Next step: Start with the shader part, try out some of the tools
Think about constraints for the random editor

## Slide 5: Timetable Updated
22.11.
Meeting No. 1
Project Setup Git, LFS & Unity
First Chunk Generation
20.12.
Meeting No. 2
Marching Cubes in Unity
17.01.
Meeting No.3 Interpolation & Terrain Saving (only load Terrain with is seen by the camera), Constraints
14.02.
Final Presentation Polishing & optional Asset Instantiation
04.04
Final report
More Polishing and report writing

## Slide 6: More Resources
http://paulbourke.net/geometry/polygonise/ (LUTs are here)
https://github.com/SebLague/Marching-Cubes
https://people.eecs.berkeley.edu/~jrs/meshpapers/LorensenCline.pdf
https://catlikecoding.com/unity/tutorials/basics/compute-shaders/
https://www.ronja-tutorials.com/post/050-compute-shader/

## Slide 7: Meeting No. 01 22.11.22
Project Setup Git, LFS & Unity ✅
First Chunk Generation ✅
Rough MC Implementation with Compute Shader ✅
Next steps: Terrain Material, work on Density Function (implement constraints that are plausible, user parameters), Chunk saving and loading…