## Slide 1: Computergrafik Praktikum
Tim Wolfsegger & Jens Lehmann

## Slide 2: Marching Cubes Terrain Generator
With Unity & Compute Shaders

## Slide 3: Timetable
22.11.
Meeting No. 1
Project Setup Git, LFS & Unity Rudimental C# Marching Cubes Demo in Unity
20.12.
Meeting No. 2
Marching Cubes in Unity with Interpolation & Terrain Saving (only load Terrain with is seen by the camera)
17.01.
Meeting No.3
Transfer of C# Algorithm to Compute Shader for increased efficiency
14.02.
Final Presentation Polishing & optional Asset Instantiation
04.04
Final report
More Polishing and report writing

## Slide 4: Initial Meeting
Be water my friend: mesh assimilation
Nvidea: GPU Gems (https://developer.nvidia.com/gpugems/gpugems3/part-i-geometry/chapter-1-generating-complex-procedural-terrains-using-gpu)
Next step: Start with the shader part, try out some of the tools
Think about constraints for the random editor

## Slide 5: Timetable Updated
22.11.
Meeting No. 1
Project Setup Git, LFS & Unity
First Chunk Generation
20.12.
Meeting No. 2
Marching Cubes in Unity
17.01.
Meeting No.3 Interpolation & Terrain Saving (only load Terrain with is seen by the camera), Constraints
14.02.
Final Presentation Polishing & optional Asset Instantiation
04.04
Final report
More Polishing and report writing

## Slide 6: More Resources
http://paulbourke.net/geometry/polygonise/ (LUTs are here)
https://github.com/SebLague/Marching-Cubes
https://people.eecs.berkeley.edu/~jrs/meshpapers/LorensenCline.pdf
https://catlikecoding.com/unity/tutorials/basics/compute-shaders/
https://www.ronja-tutorials.com/post/050-compute-shader/

## Slide 7: Meeting No. 01 22.11.22
Project Setup Git, LFS & Unity ✅
First Chunk Generation ✅
Rough MC Implementation with Compute Shader ✅
Next steps: Terrain Material, work on Density Function (implement constraints that are plausible, user parameters), Chunk saving and loading…

## Slide 8: Meeting No. 02 20.12.22
Improved Density Function ✅
  2D / 3D Noise option
  user chosen frequencies
  octave levels
Chunk management ✅
  propagate noise across chunks
  chunk holder structure

## Slide 9: Upcoming Features
Improved Density Function (height thresholds, noise improvements?)
Chunk Management (LODs, draw distance)
Efficiency analysis
Papers
  Marching Cubes: https://dl.acm.org/doi/10.1145/37402.37422 ✅
  Efficient Implementation of Marching Cubes' Cases with Topological Guarantees https://doi.org/10.1080/10867651.2003.10487582
  Planetary Marching Cubes: A Marching Cubes Algorithm for Spherical Space: https://doi.org/10.1145/3301506.3301522
Terrain Material improvements (procedural texture generation?)
Shader based smooth normal shading (via compute shaders)

## Slide 10: Timetable Updated
22.11.
Meeting No. 1 ✅
Project Setup Git, LFS & Unity
First Chunk Generation
Rough MC implementation
20.12.
Meeting No. 2 ✅
Marching Cubes in Unity with reasonable Density Function & Chunk Management
17.01.
Meeting No.3
Improve Density Function
Chunk LODs
14.02.
Final Presentation Polishing
04.04
Final report
More Polishing and report writing